## Slide 1: Roadmap
Mary Jo Kochendorfer
15 November 2016

## Slide 2: Agenda
Re-Architecture
  Team
3.0.0-beta
Resources
Roadmap

## Slide 3: Re-architecture
The overall objectives—to better enable contribution and maximize shared benefit by promoting code reuse and transferrable customizations
New architecture:
  Independent Services that communicate through IPC (RESTful APIs) for different functional areas. E.g. Requisition Service, Orders Service, Stock Managment Service, Notifications, Authentication etc. An Independent Service:
    Defines the interface and default behavior
    May expose Extension Points that a Module may utilize to extend its behavior
    Provides Data Store, logging, and authorization services to an Extension Module
  Modules for extension within an independent service. For example, as an Implementer, I want to add a new calculation for order quantity to the Requisition Service; add a new accounting policy to the Inventory Management Service, etc. A Module:
    Is packaged and deployed as a JAR through Maven

## Slide 4: OpenLMIS Dedicated Team Members
Product
Technical
Director, Jake Watson
Software Dev Manager
SolDevelo
Architect
VR Dev
Architect
Community Manager
Lead
10 devs
UI Dev
3 SolDevlo Devs
3 QA
Implementation
Manager
Vaccine Lead
Implementation Lead, Malawi
Product Owner

## Slide 5: 3.0.0-beta
Release Notes: https://openlmis.atlassian.net/wiki/display/OP/3.0.0-beta+Release+Notes
Burn-up chart
Main goals were to demonstrate:
  New micro-services architecture
  Ability to support extensions
  Basic feature set within requisitioning

## Slide 6: Software Development
In Progress
  View the JIRA Board
  Burn-down chart
What’s Planned
  View Grooming Notes
Who we are building for?
  User Personas
    Will be updated from trips to Tanzania and Zambia
Process and Tooling
  Developer Guide Resources
    Testing Strategy
    Coding Standards
    Reviews and workflow
Technical Documentation
  API Documentation
Functional Documentation
  JIRA Stories
  Wiki

## Slide 7: Looking at the roadmap
It’s complicated
  Still working on tooling
JIRA View
  Most updated and relevant for team
Timeline View
  Manually updated and not one-to-one mappings with JIRA
User Story Map View
  Currently only at epic level
  Plan to update with stories to facilitate prioritizing

## Slide 8: Key Goals and Dates for 3.x
Goals
Green: reproducing functionality within 2.0
Red: Demonstrating extensibility
Blue: End-to-end visibility
Orange: Offline
And..
Gray: Unscheduled and unclear
Dates
Beta: October End
3.0: February End
3.1: May End
3.2: August End
3.3: November End

## Slide 9
Architecture
Most updated information is in JIRA
Notes: Call out approach for UI Configuration and System Administration.
Indicate that Authentication and Notifications are separate services and will be referenced by all services. Build in ‘hooks’ within each service.

## Slide 10: Modular Architecture
Demonstrate and document at least one of each type of extension:
business logic extensions (in Java)
data entity extensions (that include storing new custom fields of data)
UI extensions (in AngularJS)
We want to make sure all the ways that OpenLMIS v3 will support extension are ready for the 3.0 release.

## Slide 11: Requisitions
Beta
3.0
3.1
3.2

## Slide 12: Requisitions
3.0 Scope
Create, submit, authorize, approve, delete and save a requisition
  UI data validations
  Offline data entry
Approvers can reject a requisition
Skip a requisition period
Skip and add back products (line items)
Convert a requisition to an order file
Collect program data alongside requisitions
Display total requisition cost (based on reference data)
3.1 Potentially
Comments (new functionality)
Display allocated budget by program, facility & period
Skip the authorization step

## Slide 13: Requisition Template
3.0
Templates by program
Recreating column headers available in 2.0
Not supporting all options. Will provide an example option via extension.
Potentially deprecating
No of New Patients (to be addressed in Program data)
3.1 Potentially
Configurable Headers

## Slide 14
Beta
3.0
3.1
3.2
Stock Management

## Slide 15: Orders (External Fulfillment)
3.0 Scope
View orders
Generate order files
Order file template (endpoints)
Send order files to FTP
Print order files (PDF/csv)
Potentially 3.1
Retrieve shipment files

## Slide 16: Orders (Local Fulfillment)
Unscheduled
View orders
Set/confirm fill quantities
Print POD
More…
3.1
Lot Management
Aggregate Order Fulfillment (?)

## Slide 17: Stock Management
3.0 Potentially
View Stockcard
Perform Physical Count
3.1
Lot management
Ad-hoc issue/receipt
Receiving: accept stock into inventory using electronic POD
Adjustments
Configurations

## Slide 18: Reporting
Beta
3.0
3.1
3.2

## Slide 19: Reporting
Encapsulated Jasper engine
Reports
  Reporting Rate
  Order fill Rate
  Facility status
  Inventory valuation
  Stock out rate
  ??
3rd Party BI
Potentially 3.1
Administrative reports
Notes: Reports are still up for discussion in terms of which are the priority reports

## Slide 20: Configuration
3.0
Reference data will be similar to 2.0, however:
  New product model association
  Regimens may be different based on approach
Reference data upload and configuration done via endpoints
3.1
Upload tool

## Slide 21: System Management
3.0 Scope (endpoints not UI)
Facilities
Programs
Products
Supervisory/Requisition Group
Configure order file (csv)
…
3.1
UI screens

## Slide 22: Thank you
Stakeholder Meeting November 15, 2016