Implementing OpenLMIS v3
CERTYFIKAT ISO 9001:2009
WWW.SOLDEVELO.COM

---
Docker
- Setup of the development and UAT instances went smoothly
- Other developers (no previous OLMIS experience) had no problems starting up OpenLMIS on their local machines
- On the other hand - quite big memory usage

---
API
- Well-documented
- Usually consistent (CRUD / search operations)
- Endpoints implementing pagination have different response body
- Most entities cannot be searched by code
- Some still lack proper RAML

---
Template Service
- Not up-to-date (configs, versions)
- Lack of workflow for template service updates(?)

---
Extensions
- Actual extension point and its implementation still only in the openlmis-example
- Lack (hidden?) documentation for extending the UI (especially colors, logos)
- Real examples and documented workflow would help

---
Configuration
- Service settings that you cannot add or update via API but cause the application to work incorrectly
- Some things turned out to not be configurable (currency)
- Some resources endpoints would not work at all or their contract wouldn't make sense (FTAP, RequisitionGroup)
- Too much demo data?

---
System set-up / data migration
- No support for configuration by CSV/JSON upload (unlikely for implementations to add them via UI)
- No support for legacy data migrations

---
CERTYFIKAT ISO 9001:2009
WWW.SOLDEVELO.COM
Questions?